# **Sprint 1**

Total Story Points: 14 Total Hours: 26.5

## Current Velocity:

## **Story 01: Customer Testimony and Feedback**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create a Customer Testimony Page | 3 | 1.5 |
| T02 | Write test cases | 2 | 1 |
| T03 | Create link on main page | 2 | 0.5 |
| T04 | Verify story is complete | 1 | 1 |
|  | Story Points: 8 Total Hours: | 8 | 4 |

## **Story 02: Simple FAQ**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Establish FAQ Page | 3 |  |
| T02 | Write test cases | 1 |  |
| T03 | verify story completion | 1 |  |
|  | Story Points: 1 Total Hours: | 5 |  |

## **Story 05: Terms & Conditions**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Establish Terms & Conditions Page | 3 | 4 |
| T02 | Write test cases | 1 | 1 |
| T03 | Link Terms & Conditions to Homepage | 1 | 1 |
|  | Story Points: 1 Total Hours: | 5 |  |

## **Story 22: Manager/Employee Login Portal**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create Login Page | 1 | 1 |
| T02 | Write acceptance Tests (Username & Password) | 1 | 0.5 |
| T03 | Verify story is complete | 0.5 | 0.5 |
|  | Story Points: 4 Total Hours: | 2.5 | 2 |

## 