Sprint Plan

# Sprint 2

Total Story Points: 17 Total Hours: 69 hours

## Current Velocity:

## Story ID: Sprint 1 Remaining

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Complete Terms & Conditions page | 6h | 3h |
| T02 | Conversion of files for login page | 16h | 12h |
| T03 | Faq : Manager Portal Function | 16h | 12h |
| T04 | Faq : Customer Portal Function | 16h | 12h |
| T05 | Faq: Customer Portal Test Case | 2h | 1h |
| T06 | Faq : Manager Portal Test Case | 2h | 1h |
| T07 | Faq : Connect with main website | 1h | 1h |
| T08 | Testimony: Rating system | 3h | 4h |
|  |  |  |  |
|  | Story Points: N/A Total Hours: | 62h | 46h |

## Story ID: Choose Pickup Type

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create “shipping” details page | 3h | 2h |
| T02 | Create database to include different test cases | 1h | 2h |
| T03 | Verify story is complete | 1h | 1h |
|  | Story Points: 1 Total Hours: | 5h | 5h |

## Story ID: Customer Direct Contact

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create Contact Page | 1h | 0.5h |
| T03 | Verify story is complete | 1h | 0.5h |
|  | Story Points: 16 Total Hours: | 2h | 1h |